581 Project Hour Tracking:

Format: Name/Date/Estimate on how long you think it would take/Times worked on (3-4 pm)/What you worked on

| Name | Date | Estimate | Actual Time | What you worked on |
| --- | --- | --- | --- | --- |
| Om Ghonasgi | 9/10/26 | 15 mins | 20 mins | Initalized GitHub repo, readme, index file |
| Om, Arin, Jal, Marcos, Adam | 9/14/26 | 30 mins | 40 mins | Created a rough draft of system architecture and assigned stories to every developer |
| Om Ghonasgi | 9/14/26 | 2 hours | 1 hour 30 mins | Created a board object with various methods for team members to use. Ran coverage testing on all the methods created. |
| Adam Darst | 9/15/26 | 1 Hour | 45 minutes | Created MineManager Class with methods that place mines and calculate adjacent cell counts that contain mines. |
| Jal Maru | 9/16/26 | 1 hour | 1 hour | Created the first attempt at game.py, the game logic file. Will need to wait for all other files to finish. |
| Axel Bengoa | 9/16 | 1 hour | 1 hour 30 minutes | Created the ui and input parsing, display.py and input_handler.py with a test file to test before full implementation. |
| Arin Shah | 9/15 | 1 hr | 1 hr 15 minutes | Made the flags file. This allows users to flag and unflag tiles in the game. It also uses guardrails to make sure users cannot flag squares if they are out of flags, or if they already flagged a square |
| Marcos Lepage | 9/18 | 1 hour | 1 hour 30 minutes | Created the reveal mechanism for uncovering cells, which recursively opens through blank areas until it hits numbered cells. |
| Jal Maru | 9/20 | 45 mins | 30 mins | Created a system architecture diagram starting point. |
| Om, Arin, Jal, Marcos, Adam, Axel | 9/20 | 30 mins | 30 mins | Finalize merges and make sure individual parts are working together. Test edge cases to ensure the game flows correctly. Submit final repo. |